CLEARED

AI-Powered Tax Resolution

Build Plan & Implementation Guide

A Step-by-Step Guide for Building Cleared with Claude Code

Version 1.0 — March 2026

# Before You Start: What You Need

This guide assumes you have zero software engineering experience. Every step is written so you can follow it literally. Here is what you need to set up on your computer before Phase 1.

## 1. Get a Computer Ready

You need a Mac or a PC running Windows or Linux. A Mac is the smoothest experience for development. If you use Windows, Claude Code works but you will need to install Git for Windows first (download from git-scm.com).

## 2. Install Node.js

Node.js is the engine that runs JavaScript on your computer. Claude Code and the entire Cleared application run on it.

- Go to nodejs.org

- Download the LTS (Long Term Support) version

- Run the installer and accept all defaults

- Open your terminal (on Mac: search for "Terminal" in Spotlight; on Windows: search for "Command Prompt" or "PowerShell")

- Type: node --version  and press Enter. You should see a version number like v22.x.x. If you do, it worked.

## 3. Install Claude Code

Claude Code is Anthropic’s coding assistant that runs in your terminal. You talk to it in plain English and it writes code for you.

You need either a Claude Max subscription ($100/month, gives you Claude Code access with generous usage) or an Anthropic API account with credits loaded (pay-as-you-go, billed by usage). For building a full app like this, the Max subscription is more predictable cost-wise.

To install Claude Code, open your terminal and type one of the following:

# On Mac:

brew install claude-code

# On any platform (alternative):

npm install -g @anthropic-ai/claude-code

After installation, run "claude" in your terminal. It will ask you to authenticate — either through your browser (if you have a Max subscription) or by entering an API key (if you have a Console account).

## 4. Install PostgreSQL

PostgreSQL is the database that stores all of Cleared’s data — cases, documents, user accounts, audit logs.

- On Mac: Install via Homebrew by running "brew install postgresql@16" then "brew services start postgresql@16"

- On Windows: Download the installer from postgresql.org and run it. Use the default settings and remember the password you set for the "postgres" user.

- Alternative: Use a hosted database like Supabase (supabase.com) or Neon (neon.tech) — both have free tiers and give you a PostgreSQL database in the cloud without installing anything. Claude Code can connect to either.

## 5. Install VS Code (Optional but Recommended)

VS Code is a free code editor from Microsoft. You don’t strictly need it — Claude Code works entirely in the terminal — but it’s helpful for viewing the files Claude creates. Claude Code also has a VS Code extension that lets you run it inside the editor. Download it from code.visualstudio.com.

## 6. Create Your Project Folder

Open your terminal and type these commands:

mkdir cleared

cd cleared

This creates a folder called "cleared" and moves into it. This is where all the code will live.

## 7. Copy the CLAUDE.md File

The CLAUDE.md file is included alongside this document. It is the instruction manual that Claude Code reads every time it starts a session. Copy it into your "cleared" folder. Claude Code will automatically find it and use it to understand what we’re building.

# How to Work with Claude Code

Here is the basic workflow you will follow for every phase of this build:

- Open your terminal

- Navigate to your project folder: cd cleared

- Start Claude Code by typing: claude

- Give Claude Code the prompt for the current phase (provided in this document)

- Watch it work. It will create files, install packages, write code, and test things.

- When it finishes, test the result by opening your browser to http://localhost:3000

- If something is broken, describe the problem to Claude Code in plain English and it will fix it.

- When the phase works correctly, move to the next phase.

## Tips for Talking to Claude Code

- Be specific about what’s wrong. Instead of "it’s broken," say "when I click the Upload button, nothing happens and I see an error in the browser console that says TypeError: Cannot read property of undefined."

- Show it errors. If you see an error message, copy and paste the entire error into Claude Code. It can usually diagnose the problem immediately.

- One phase at a time. Don’t try to build everything at once. Complete Phase 1, test it, confirm it works, then move to Phase 2. Claude Code works best when it has clear, bounded tasks.

- It’s okay to restart a session. If Claude Code gets confused or goes in the wrong direction, type /clear to reset, or exit and start a new session with "claude" again. The CLAUDE.md file ensures it always remembers the project context.

- Use /init early. The first time you run Claude Code in the project, type /init and it will help set up the project structure. But the CLAUDE.md file you already have is more detailed than what /init generates, so it will use your file.

# Phase 1: Foundation

Goal: A working login page, a dashboard shell, and a database. When you finish this phase, you should be able to open your browser, see a login page, log in with a test account, and see an empty dashboard with a sidebar.

Estimated time: 1–2 hours of Claude Code working time.

Start Claude Code and give it this prompt:

Phase 1 Prompt — Copy This Into Claude Code Initialize this project as a Next.js 14 app with TypeScript and Tailwind CSS. Use the App Router. Then: 1. Set up Prisma with PostgreSQL. Create the schema with these models: User (id, email, name, passwordHash, role enum PRACTITIONER/SENIOR/ADMIN, licenseType enum EA/CPA/ATTORNEY, licenseNumber, mfaEnabled boolean, mfaSecret, createdAt, updatedAt). 2. Set up NextAuth.js with a Credentials provider (email + password). Use bcrypt for password hashing. Create a seed script that creates a test user: email: will@cleared.tax, password: testpass123, role: ADMIN, licenseType: ATTORNEY. 3. Build the auth pages: a clean login page at /login with email and password fields, Cleared branding (navy blue #1B2A4A primary, #2E75B6 accent), and redirect to /dashboard on success. 4. Build the dashboard layout at /(dashboard) with: - A sidebar with navigation links: Dashboard, Cases, Review Queue, Settings - A top bar showing the logged-in user's name and a logout button - A main content area that shows "Welcome to Cleared" - Protected routes - redirect to /login if not authenticated 5. Install and set up shadcn/ui for the component library. Use the project structure defined in CLAUDE.md. Make sure I can run npm run dev and see the login page.

What to Test When Phase 1 Is Done

- Run "npm run dev" in your terminal. Open http://localhost:3000 in your browser.

- You should see a login page with the Cleared branding.

- Log in with will@cleared.tax / testpass123.

- You should land on a dashboard with a sidebar showing Dashboard, Cases, Review Queue, Settings.

- Click the navigation links — they should switch pages (even if the pages are empty).

- Click Logout — you should return to the login page.

- Try going directly to http://localhost:3000/dashboard without logging in — you should be redirected to login.

# Phase 2: Case Management

Goal: You can create cases, upload documents to them, and view the uploaded documents. This is the core data structure that everything else builds on.

Phase 2 Prompt — Copy This Into Claude Code Add case management to the app. Read CLAUDE.md for the full schema. 1. Add these Prisma models: Case (id, caseNumber auto- generated as CLR-YYYY-MM-NNNN, clientName, status enum, caseType enum with all types from CLAUDE.md, assignedPractitionerId, totalLiability decimal, notes text, createdAt, updatedAt). Document (id, caseId, fileName, filePath, fileType enum, documentCategory enum, extractedText, ocrCompleted boolean, uploadedById, uploadedAt). 2. Build the Cases list page at /cases showing a table of all cases with columns: Case Number, Client Name, Type, Status, Assigned To, Liability, Last Updated. Add a "New Case" button that opens a creation form. 3. Build the Case detail page at /cases/[id] with tabs: - Overview: case info, status, assigned practitioner, notes - Documents: list of uploaded documents with drag-and- drop upload zone. Support PDF, images (jpg/png), .docx, .xlsx, and .txt files. Store files in an /uploads directory locally. - Timeline: chronological list of case events (for now just creation date and document uploads) 4. When a document is uploaded, extract text automatically: - PDFs: use pdf-parse - Images: use Tesseract.js for OCR - .docx: use mammoth - .xlsx: use xlsx (SheetJS) - .txt: read directly Store the extracted text in the extractedText field. 5. Build a document viewer component that can: - Display PDFs inline (using an iframe or pdf.js) - Display images inline - Show extracted text in a panel next to the document Make the UI clean and professional using shadcn/ui components. Use the navy/blue color scheme from Phase 1.

What to Test When Phase 2 Is Done

- Go to /cases. You should see an empty table with a "New Case" button.

- Click "New Case" and create a test case: type OIC, enter a fake client name, set liability to $500,000.

- The case should appear in the list with an auto-generated case number like CLR-2026-03-0001.

- Click into the case. You should see three tabs: Overview, Documents, Timeline.

- Go to Documents tab. Drag a PDF file onto the upload zone. It should upload and appear in the list.

- Click the uploaded document. You should see it displayed with extracted text alongside.

- Upload an image (like a photo of an IRS notice). OCR should extract the text.

# Phase 3: AI Pipeline Core

Goal: The PII tokenizer works, the Claude API connection works, and the system can classify what type of case it’s looking at based on uploaded documents. This is the AI backbone.

Phase 3 Prompt — Copy This Into Claude Code Build the AI pipeline infrastructure. Read CLAUDE.md carefully for the tokenization rules and architecture. 1. Build the PII Tokenizer (src/lib/ai/tokenizer.ts): - tokenize(text, caseId): takes raw text, returns tokenized version with all Tier 1 PII replaced by deterministic tokens [TYPE-HASH] and Tier 2 data masked as [EMPLOYER-1] etc. Tier 3 passes through. - detokenize(text, caseId): reverses the process using the stored token map. - Token maps stored in the TokenMap database table, encrypted with AES-256. Use the ENCRYPTION_KEY env variable. - Use regex for SSNs, EINs, phone numbers, dates. - For names: match against the client name from the Case record plus common name patterns. - Include a validation function that scans tokenized text and flags any remaining patterns that look like PII (return warnings, don't block). 2. Build the Claude API client (src/lib/ai/client.ts): - Wrapper around the Anthropic SDK (@anthropic-ai/sdk) - Takes: systemPrompt, userPrompt (already tokenized), model, temperature, maxTokens - Returns: response text, usage stats, request ID - Handles: rate limits (429 with exponential backoff), server errors (500/503 with 3 retries), timeouts (60s), and content filtering - Pre-flight check: reject if tokenized input still contains raw SSN/EIN patterns 3. Add Prisma models: AITask and AuditLog (see CLAUDE.md). 4. Build the analysis orchestrator (src/lib/ai/router.ts): - Given a case with uploaded documents, concatenate all extracted text, tokenize it, send to Claude with the case_router prompt asking it to classify the case type and identify the key issues. - Store the classification result on the Case record. - Log everything to AuditLog. 5. Create the system prompt files in src/lib/ai/prompts/: - core_system_v1.txt (the base prompt from the Tier 1 spec - role, constraints, output format, VERIFY and PRACTITIONER JUDGMENT flags) - case_router_v1.txt (classifies case type from docs) 6. Add an "Analyze" button on the Case detail page that: - Shows a pre-flight screen displaying the tokenized version of the document text (so the practitioner can verify PII is stripped) - On confirmation, runs the case router - Displays the AI's case classification and identified issues Store the API key in ANTHROPIC_API_KEY env variable. Never hardcode it.

What to Test When Phase 3 Is Done

- Open a case that has documents uploaded.

- Click "Analyze." You should see a pre-flight screen showing the tokenized text with [SSN-XXXXXX], [NAME-XXXXXX] etc. replacing real data.

- Confirm the analysis. The system should call the Claude API and return a case classification (e.g., "This appears to be an Offer in Compromise case involving personal income tax liabilities for TY 2020-2022...").

- Check the database (run "npx prisma studio") — you should see an AITask record and AuditLog entries.

# Phase 4: OIC Working Papers

Goal: Upload real OIC case documents (scrubbed of actual PII), click Analyze, and get back a working paper spreadsheet that matches your existing 7-tab template — editable in the browser.

Phase 4 Prompt — Copy This Into Claude Code Build the OIC working paper generation pipeline. This is the first complete "playbook" - a structured AI analysis that produces a specific output format. 1. Create the OIC analysis prompt (src/lib/ai/prompts/oic_analysis_v1.txt): The prompt should instruct Claude to analyze the provided tokenized documents and return a JSON object with this exact structure matching our working paper template: { "summary": { "personalAssetEquity": number, "businessAssetEquity": number, "monthlyBusinessIncome": number, "monthlyBusinessExpenses": number, "netBusinessIncome": number, "monthlyHouseholdIncome": number, "monthlyHouseholdExpenses": number, "netMonthlyIncome": number, "futureRemainingIncome": number, "netTotalAssetEquity": number, "offerAmount": number, "totalTaxLiability": number, "timelineToPay": "5_or_fewer" ¦ "6_to_24", "feasiblePayments120Months": number }, "taxpayerInfo": { "names": [string], "dependents": [{ name, age, income, residesWithTP }], "employment": { ... }, "selfEmployment": { businessName, ein, ... }, "businessInterests": [...], "lawsuits": boolean, "bankruptcy": boolean, "priorIRSLitigation": boolean, "trustBeneficiary": boolean, "lifeInsuranceBeneficiary": boolean, "trusteeOrExecutor": boolean, "safeDepositBox": boolean, "assetTransfers": boolean }, "personalIncomeExpenses": { "income": { "wages": [...], "socialSecurity": number, "pensions": [...], "otherIncome": [...], "distributions": [...], "totalMonthly": number, "totalAnnual": number }, "expenses": { "foodClothingMisc": number, "housingUtilities": number, "vehicleLoansLeases": number, "vehicleOperationCosts": number, "healthInsurance": number, "outOfPocketHealth": number, "courtOrderedPayments": number, "lifeInsurance": number, "currentTaxes": number, "securedDebts": [{ description, amount }], "totalMonthly": number } }, "personalAssetsDebts": { "cashOnHand": number, "bankAccounts": [{ "institution": string, "accountType": string, "balance": number }], "digitalAssets": [...], "lifeInsurance": [{ "company": string, "cashValue": number, "loanBalance": number, "netCashValue": number }], "realEstate": [{ "description": string, "purchaseDate": string, "currentMarketValue": number, "reducedBy20Pct": number, "loanBalance": number, "netEquity": number }], "vehicles": [...], "otherAssets": [...] }, "businessInfo": { ... }, "businessIncomeExpenses": { ... }, "businessAssetsDebts": { ... }, "verifyFlags": [string], "missingDocuments": [string], "practitionerJudgmentItems": [string] } The prompt must instruct Claude to return ONLY valid JSON with no markdown wrapping or explanation. 2. Build the working paper renderer: - Takes the JSON output from the AI - Renders it as an editable spreadsheet in the browser using Handsontable (or AG Grid Community) - 7 tabs matching our template: Summary, TP Info, Income & Expenses - Personal, Assets & Debts - Personal, Business Information, Income & Expenses - Business, Assets & Debts - Business - Summary tab has formulas that auto-calculate from the detail tabs (RCP computation, offer amount) - Cells are editable - practitioner can change any value - Flag cells where AI inserted [VERIFY] in yellow - Flag cells where AI said [MISSING] in red 3. Build the export function: - "Export to Excel" button generates a .xlsx file using ExcelJS with the same 7-tab structure, formulas intact, and professional formatting - "Export to PDF" button generates a summary PDF 4. Wire it all together on the Case detail page: - When case type is OIC, show a "Generate Working Papers" button - Clicking it runs: extract text from all docs -> tokenize -> call Claude with OIC prompt -> parse JSON response -> de-tokenize -> render in spreadsheet - Show a loading state while the API processes - Show verify flags and missing document warnings prominently above the spreadsheet This is the most complex phase. Take your time and make sure the spreadsheet rendering works well.

What to Test When Phase 4 Is Done

- Create an OIC case and upload test financial documents (bank statements, tax returns, IRS transcripts — use scrubbed/dummy data).

- Click "Generate Working Papers." You should see a loading indicator.

- When it finishes, you should see a 7-tab spreadsheet in the browser.

- The Summary tab should show computed values (asset equity, income/expenses, RCP, offer amount).

- Change a value in a detail tab — the Summary should recalculate.

- Yellow-highlighted cells indicate items the AI wants verified.

- Red-highlighted cells indicate missing information.

- Click "Export to Excel" and open the file in Excel — it should match what you see in the browser.

# Phase 5: Review Workflow

Goal: A complete review queue where practitioners can see all pending AI output, review it, edit it, and approve or reject it. Full audit trail.

Phase 5 Prompt — Copy This Into Claude Code Build the review workflow. This is the compliance backbone. 1. Add the ReviewAction Prisma model (see CLAUDE.md). 2. Build the Review Queue page at /review: - Table showing all AITasks with status READY_FOR_REVIEW - Columns: Task ID, Case Number, Client Name, Task Type, Model Used, Verify Flags, Judgment Flags, Priority, Created At - Click a row to open the review workspace - Filter by: assigned to me, all, by case type - Sort by: priority (CSED proximity), date 3. Build the Review Workspace (full-page view): - Left panel: the source documents (scrollable, with the document viewer from Phase 2) - Right panel: the AI output (spreadsheet editor for working papers, TipTap rich text editor for memos and letters) - Top bar: verify flags and judgment flags listed with the ability to click each one and jump to the relevant section - Bottom bar: four action buttons: a) Approve - marks as approved, records practitioner ID and timestamp b) Edit & Approve - saves the current edited version, records both original and edited output c) Reject & Re-prompt - opens a text area for the practitioner to write correction notes, then re-submits to the AI with those notes appended d) Reject & Manual - marks as rejected, practitioner completes the work outside the system 4. For the TipTap editor (used for memos and letters): - Install @tiptap/react with extensions: StarterKit, Table, Highlight, TextAlign, Underline - Toolbar: bold, italic, underline, headings, lists, table insert, alignment - "Export to Word" button that converts the TipTap content to a .docx file using the docx npm package 5. Enforce the review requirement: - No AI output can be exported until it has been reviewed (approved or edit-approved) - Track review time (started vs completed) and show a gentle warning if review completed in under 60 seconds for complex tasks 6. All review actions logged to AuditLog with full detail. 7. Add a compliance dashboard at /settings/compliance: - Weekly summary: tasks generated, reviewed, approved, rejected - Average review time by task type - Verify flag resolution rate - List of tasks reviewed in under 60 seconds

What to Test When Phase 5 Is Done

- Generate working papers for a case (from Phase 4). The task should appear in the Review Queue.

- Open the review workspace. You should see source documents on the left and the working papers on the right.

- Edit a value in the spreadsheet. Click "Edit & Approve." The audit log should record your changes.

- Try to export the working papers for a task that hasn’t been reviewed — it should be blocked.

- Try the re-prompt flow: reject a task with notes like "The rent expense looks too high, double check the lease agreement." A new AI task should be created.

# Phase 6: Additional Playbooks

Goal: Add penalty abatement (with letter drafting), installment agreement analysis, TFRP analysis, and the general case analysis mode for non-standard cases like your ERC, embezzlement, and dementia examples.

Phase 6 Prompt — Copy This Into Claude Code Add additional analysis playbooks. Each follows the same pattern as OIC: prompt template -> API call -> structured output -> review. Read CLAUDE.md for context. 1. Penalty Abatement playbook: - Prompt template analyzes compliance history, FTA eligibility, and reasonable cause factors - Output: a structured analysis (JSON) PLUS a draft penalty abatement request letter (text) - The letter renders in TipTap for editing - The analysis renders as a structured card view (not a spreadsheet - use a clean card-based layout showing: penalty type, amount, period, recommended theory, FTA eligibility, and supporting IRM citations) - Export: the letter as .docx, the analysis as PDF 2. Installment Agreement playbook: - Similar to OIC but computes minimum monthly payment instead of offer amount - Determines streamlined IA eligibility ($50K/$100K) - Working paper output similar to OIC but with IA- specific summary (monthly payment, term, CSED dates) 3. TFRP / Section 6672 analysis: - Hybrid mode: structured liability computation (trust fund tax by quarter) + analytical memo on responsible person status - Output: quarterly liability worksheet (spreadsheet) + case strategy memo (TipTap) 4. General Case Analysis mode (for non-playbook cases): - Used for ERC issues, unfiled returns, dementia/ incapacity cases, audit defense, etc. - The prompt instructs Claude to: identify all legal issues, cite relevant IRC/IRM/case law, analyze the facts, recommend a resolution strategy, flag uncertainties and judgment calls - Output: a comprehensive case memorandum rendered in TipTap - Include a "Supporting Documents Needed" checklist that the practitioner can share with the client 5. Update the Case detail page: - Based on case type, show the appropriate "Generate Analysis" button(s) - A case can have multiple AI tasks (e.g., working papers AND a penalty abatement letter for the same case) - Show all generated outputs in a tabbed interface within the case 6. Update the Case Router to suggest which playbooks are relevant for a given case based on the documents.

What to Test When Phase 6 Is Done

- Create a penalty abatement case, upload test documents, and generate the analysis. You should get both a structured analysis view and an editable draft letter.

- Export the letter to Word — it should be a professional document.

- Create a case for the embezzlement scenario, run the General Case Analysis, and review the memo it generates. It should identify TFRP issues, responsible person analysis, and recommend next steps.

- Create a case for the dementia scenario. The general analysis should flag the medical records, map cognitive milestones to filing deadlines, and draft a reasonable cause argument.

# What Comes After Phase 6

Once all six phases are built and working, you have a functional internal platform. Here’s the roadmap for what comes next, roughly in priority order:

## Production Deployment

Right now the app runs on your local computer. To make it accessible to your team (Gracie, Hannah, Chad, David), you need to deploy it to a cloud server. The simplest options are Vercel (for the Next.js app, free tier available) plus a hosted PostgreSQL database (Supabase or Neon) and S3 for file storage. Claude Code can help you set up the deployment — just say "Help me deploy this app to Vercel with a Supabase database."

## MFA Implementation

Phase 1 includes the database fields for MFA but not the full implementation. Before going live with real client data, add TOTP-based MFA (Google Authenticator or similar). Tell Claude Code: "Add TOTP-based multi-factor authentication to the login flow using the otplib package."

## Encryption at Rest

Client names and token mapping tables need to be encrypted in the database. The schema supports this but the encryption implementation should be hardened before production use.

## IRS Transcript Parser

Build a specialized parser that understands IRS transcript formats (Account Transcripts, Wage & Income, Record of Account). The transaction codes (TC 150, TC 300, TC 420, etc.) have specific meanings. A purpose-built parser extracts structured data much more reliably than general-purpose text extraction.

## Client Portal (Tier 2)

A separate, client-facing intake application where prospective clients answer questions about their tax situation and upload initial documents. This is a separate Next.js app that feeds into the main Cleared platform.

## Anthropic DPA

Before processing real client data through the Claude API, execute a Data Processing Agreement with Anthropic confirming the no-training commitment and data retention terms. Contact Anthropic’s sales team at anthropic.com/contact-sales.

END OF BUILD PLAN